MINUTES

The Board of Aldermen of the City of Springhill, Louisiana met in regular session in the Council Chambers at Springhill City Hall on Monday, March 9, 2020 at 5:00 P.M with Mayor W. Ray Huddleston presiding.

PRESENT:	 Dimettera Frazier, Ronnie Hearnsberger, Stacey Willard, Alex Edwards, and Ronnie Dees, Aldermen.

ABSENT:  None.

Alderman Alex Edwards opened the meeting with prayer.

Mayor W. Ray Huddleston led the Pledge of Allegiance.

MOTION was made by Dimettera Frazier, seconded by Stacey Willard to adopt the minutes from the last regular meeting held on Monday, February 10, 2020.

MOTION CARRIED.

MOTION was made by Stacey Willard, seconded by Dimettera Frazier to approve the financial statement for February 2020.

MOTION CARRIED.

PUBLIC COMMENT:  None.

OLD BUSINESS:  None.

Bruce Blanton was not present due to illness to address the Mayor and Board of Aldermen concerning the NWLA Community of Government Board (COG) Program so the Mayor moved on to the next item on the agenda.

John French, KSA Engineers, Inc. was present to give an update on the various projects going on in the City.

Mr. French began with the update on the Timothy Church Road Water Tank Replacement.  Pre construction conference was held today we are now waiting on delivery date from the contractor for when we will receive a notice to proceed so the status is pending on that.

The LCDBG Project.  A conference call was held with the state and the contractor today talking about this project.  This is for Center Park, North Park, and Pinehill.  The issue with this is the fire hazard for the contractor hitting gas lines in this area.  Mr. French is supposed to make contact with CenterPoint to get them to mark their lines and talk to them about putting a concrete encasement over the lines so that the contractor can’t hit it again.  It will be a low strength concrete that will protect the lines and make it easier in the future for any necessary repairs and will keep the contractors pulverizing machine from getting into the lines.  Once we get this issue resolved with CenterPoint the contractor will come back in and finish the job.

The SCADA Construction Project.  Quotes are expected in by March 20, 2020.

Multiple Street Repairs Project.  The City is waiting on a signed task order from the contractor Tatum Excavating Company (TEC).  The City can’t get a signed task order from them because the contractor does not agree with the figure that was on the change order.  The contractor is looking for a lot more money from the City before this project can be completed.  John French spoke with City Attorney Stuart McMahen to draft a letter for the Mayor to send to the contractor regarding this project.  The City is looking to complete this project shortly.

Recreation Complex.  Revisions are being done as per the FP&C Review from the new Program Manager.

Water Well #6.  The City met with Mrs. Nedra Park concerning the public servitude exchange of property and she is amenable to the transfer of property between her and the City.

Sewer Lagoon Emergency Repair.  Plans will be completed by Friday, March 13, 2020.  It along with the Resolution will be sent to the State.  Quotes then will be requested for this repair.

MOTION was made by Alex Edwards, seconded by Ronnie Dees to authorize the Mayor to enter into an Act of Donation for a Public Servitude Exchange.

MOTION CARRIED.

Mayor Huddleston appointed Gerald Holland to the North Webster Parish Industrial Board to replace Jeffery Barnard who resigned.

Shelli Malone, City Clerk asked for a MOTION and second on the matter.

MOTION was made by Alex Edwards to accept the Mayor’s appointment of Gerald Holland to the North Webster Parish Industrial District Board.  Ronnie Dees stated that is was not necessary for the Mayor to receive a MOTION and second on the matter because the Mayor may appoint who he wants to the Board.  The City Clerk stated that all appointments have been done this way in the past.

MOTION died due to the lack of a second.

MOTION was made by Dimettera Frazier, seconded by Alex Edwards to authorize the Mayor to proceed with the roof replacement at the Butler Health Unit contingent upon the donation of the building to the City from the Webster Parish Police Jury.

MOTION CARRIED.

MOTION was made by Stacey Willard, seconded by Alex Edwards to adopt an Emergency LGAP Resolution for the Sewer Lagoon Levee.

MOTION CARRIED.

MOTION was made by Dimettera Frazier, seconded by Stacey Willard to adopt a MWPP Resolution for January 2019 thru December 2019.

MOTION CARRIED.

MOTION was made by Ronnie Dees, seconded by Alex Edwards to authorize the Mayor to send a notification letter to BALAR removing them as the engineers for the Capital Outlay Sewer Project.

MOTION CARRIED.

MOTION was made by Dimettera Frazier, seconded by Alex Edwards to authorize the purchase of mosquito spraying equipment up to $10,000.00 for this year.

MOTION CARRIED.

Mayor Huddleston declared “Annual Spring Clean Up” beginning Friday, March 20, 2020 through Tuesday, March 31, 2020.

MOTION was made by Alex Edwards, seconded by Dimettera Frazier to pay the February 2020 bills totaling $95,146.05.

MOTION CARRIED.

ANNOUNCEMENTS: None.

Meeting adjourned.

_____________________                                             ___________________________

Shelli Malone, LMMC				      W. Ray Huddleston

City Clerk						       Mayor